**1. Test Plan Identifier**

**File Name:** 1.0\_EasyCalculation.com\_tplan\_v1.0.doc

**Location: Chennai, Cognizant.**

**2. Document History**

|  |  |  |  |
| --- | --- | --- | --- |
| **REV** | **Author** | **Edits** | **Date** |
| 1.0 |  | Initial Draft | 01/16/2020 |
|  |  |  |  |
|  |  |  |  |

**3. Introduction**

EasyCalculation.com is a free online website developed by HIOX Software Company that helps the users to learn mathematics in order to perform calculations and conversions easily.

This test plan will outline the features to be tested as part of Calculations and Conversions in EasyCalculation.com 1.0 release of EasyCalculation.com.

4. **Features to be Tested**

Medium priority features are features that have been stable and High Priority features are features that have been recently changed.

|  |  |  |
| --- | --- | --- |
| **Feature To be Tested** | **Priority** | **Comments** |
| Registration Process | High |  |
| Login Functionality | High |  |
| Age calculator functionality | High |  |
| Love calculator functionality | Medium |  |
| Length unit conversion | High |  |
| Currency conversion | High |  |
| Logout functionality | High |  |

1. **Features NOT to be Tested**

Help Contents will not be tested.

Installation and presentation will not be tested.

Support of the other architectures also will not be tested.

1. **Test Strategy**

The test strategy for EasyCalculation.com 1.0 will include manual testing with automated testing. Automated testing will be used to test the basic Interface objects, keyboard and mouse navigation or any redundant tasks best translated to automation. Automated testing will be limited to a Win-7 64bit platform because of Automation tool limitations.

* Sanity test will include a very short unit/functional tests to ensure the EasyCalculation.com 1.0 runs/launches and can connect to the back end database. Test execution will happen as individual component testing. These tests will be fully automated.
* Acceptance tests will include functional tests that will only touch major features to ensure EasyCalculation.com 1.0 will operate smoothly at a basic level. These tests will be executed on Windows 7, Windows 10. The goal will be to automate all of these tests.
* Full Functional tests will include a comprehensive test of all features listed in this document. These tests will be limited to the Windows 7, Windows 10 client. This test will include automation with time allowing.

**Functionality Testing**

**Registration**

Verify New Registration

Verify Modification of the existing record

Verify Deletion of the existing record.

Verify Searching of existing of records.

Verify Refresh of the Data Fields.

Verify Closing of the registration window.

**Login**

Verify User Email/Mobile No.

Verify Password.

**Age Calculation**

**Love Calculation**

**Length Unit Conversion**

**Currency Conversion**

**Logout Function**

**Usability Testing**

The usability testing will be accomplished by verifying the information in each window are accurate. Menus, icons and toolbar functionality will be tested as applicable to the navigation and results panes. Multi Window Overlapping will be tested because product supports opening of multiple documents.

Usability test also test the following:

* Images
* Font Size
* Font Colour
* Grammatical Mistakes
* Font Alignment
* Logos
* Authorization Window

**Robustness/Reliability Testing**

Test the GUI for correct keyboard and mouse navigation, windows, menus, buttons, etc. These tests will include Keyboard only navigation of EasyCalculation.com 1.0, Mouse only navigation. Correctness and existence of warning/error dialog boxes. The correct/expected functionality of buttons, icons and menus.

**Stress Testing**

Not applicable

1. **Test Deliverables**

Business requirement specifications

Functional requirement specifications

Software requirement specifications

Test plan specifications

Test scenario

Test case specifications

Automation test plan Selenium

Test Logs Selenium, jira

**8. Testing Tasks & Resource Needs**

Use of MySQL Server.

Write Test Specification.

Write Test Automation plan.

Write Test Checklist.

Setup workspace.

Develop Automation script.

Minimum requirements for platforms:

Processor : Pentium(R) Dual-Core CPU E5400 @ 2.70GHz 2.69GHz

Installed memory (RAM) : 2.00GB

System type : 64-bit Operating System

**9. Schedule**

Test Documentation

| Document | Development Time | | Sign-off Date | Dependencies |
| --- | --- | --- | --- | --- |
|  | Person-Days | Completion Date |  |  |
| Test Plan | 2days | 16-01-2020 |  | Functional Spec. Review |
| Test Specifications | 3 days | 17-01-2020 |  | Test plan, Functional Spec, Review |
| Test Logs | TBD |  |  |  |
| Test Summary Report | TBD |  |  |  |
| Checklist | TBD |  |  |  |

Test Development

| Deliverable | Development Time | | Dependencies |
| --- | --- | --- | --- |
|  | Person-Days | Completion Date |  |
| Functional Test Suite | 8 | 22-01-2020 |  |
| Automation build | 15 | 29-01-2020 |  |
|  |  |  |  |

Test Execution

| Test Activity | | Execution Time (Person-Days) | | | Dependencies |
| --- | --- | --- | --- | --- | --- |
|  | | Alpha | Beta | FCS |  |
| Acceptance | | 2 Days | 2 Days | 4 Days |  |
| Functional | Functionality | 5 | 4 |  |  |
|  | Usability | All High to Medium testcaces |  |  |
|  | Robustness | 9 Days |
|  | Stress |  |
|  | Multi Inst. |  |
| Regression | |  |  |  |  |
| Documentation Review | | 2 | 2 | 2 |  |
| Total Test Cycle | | 8 | 8 | 6 |  |

**10. Issues/Risks and Contingencies**

| RISK | CONTINGENCY | COMMENTS |
| --- | --- | --- |
| Any Automation will need to be created in parallel of testing. | Manual testing | Goal is to add Automation where possible.  Initial setup might be able to be worked on in an earlier stage if time permitting. |
| VB Accessibility Utilities and specs to verify compliance to Accessibility are not available. | Simplistic tests? | Accessibility guidelines are not specified in spec. |
|  |  |  |
|  |  |  |

**11. Approvals**

| POSITION  \* Approval Required | NAME | SIGNATURE | REVIEWED | APPROVED |
| --- | --- | --- | --- | --- |
| Tech Lead |  |  | Raghavendra BN |  |
| STAFF ENG, SW | Naveen Sai Y |  |  |  |
| Project Manager |  |  |  |  |
| Clint Approval | Cognizant |  |  |  |

12. **References**

EasyCalculation.com 1.0 User Interface Specification

EasyCalculation.com 1.0 Functional Specification

EasyCalculation.com 1.0 Design Specification

EasyCalculation.com 1.0 Software Requirement Specification